Chippewa Valley Schools

2010 Bond Issue Program

Construction Update

August 2014

DISTRICT WIDE IMPROVEMENTS

All scheduled work for the elementary schools will be completed by the start of school in early September. The most prominent elementary renovations are Erie’s new Kindergarten classrooms, and the new front entrance facades at Erie and Mohawk. Two of the elementary schools received newly refinished gymnasium floors, while nine of the schools were given completely updated fire alarm systems. At the Administration Building, the boardroom’s carpeting and desk were replaced and upgraded. The front lobby of the Administration was also entirely upgraded and reconfigured to provide a fresh and appealing entrance to the school district. Below lists the work that has been completed at each of the sites:

Cherokee Elementary:

- Reconfigured/improved main office and staff lounge

- Resurfaced gym floor

- Reworked exterior linear metal ceiling system at entrances

- Replaced select ceilings at alcoves and media center

- Replaced toilet flush valves throughout building

- Replaced paving along the parent drop-off lane

Cheyenne Elementary:

- Replaced multi-purpose room carpet

- Replaced science room platform flooring

- Replaced select toilet partitions

Clinton Valley Elementary:

- Replaced select toilet partitions and toilet room flooring

- Replaced gym safety wall pads

- Replaced original 12 classroom unit ventilators and roof unit

- Replaced gym cooling unit and associates piping

- Upgraded fire alarm system

Erie Elementary:

- Created new front entrance feature and replace lobby ceiling/lights

- Renovated half of cafeteria to 2 new kindergarten classrooms

- Opened back of stage to multi-purpose room

- Added coat hooks at lower elementary classrooms

- Replaced back-flow preventer

- Replaced variable frequency drives and air compressor

- Upgraded fire alarm system

Fox Elementary:

- Replaced lobby ceiling and lights

- Replaced storage cabinets in work room

- Upgraded existing countertops throughout school

- Replaced classroom faucets and building back-flow preventer

- Replaced 5 air handling units and frequency drives

- Upgraded fire alarm system

Huron Elementary:

- Reconstructed exterior masonry walls

- Replaced music room storage cabinets

- Added coat hooks and shelves in upper elementary mud rooms

- Replaced 2 accordion wall with permanent wall in kindergarten rooms

- Upgraded fire alarm system

Miami Elementary:

- Replaced 2 hot water heaters and back-flow preventer

- Replaced kitchen faucets

- Upgraded fire alarm system

Mohawk Elementary:

- Created new front entrance feature and replace lobby ceiling/lights

- Replaced select glazed tile block around exterior doors

- Upgraded existing countertops throughout school

- Replaced classroom faucets

- Replaced select toilets, urinals and sinks

- Replaced variable frequency drives

- Upgraded fire alarm system

Ojibwa Elementary:

- Reconfigured/improved main office

- Added metal enclosure at front entry columns and above doors

- Added corridor security doors

- Replaced gym floor and gym drinking fountain

- Replaced 3 main boilers and back-flow preventer

- Replaced gym and stage rooftop units

- Upgraded fire alarm system

Ottawa Elementary:

- Replaced toilet partitions

- Added upper shelves in art room

- Added secure fencing outside science room

- Replaced cabinet unit heater at entry door

- Replaced 3 main roof top heating/cooling units

- Upgraded fire alarm system

Sequoyah Elementary:

- Added coat hooks in ‘specials’ rooms

- Relocated bike racks and add concrete pad

Shawnee Elementary:

- Reconfigured/improved clerical stations in main office

- Added sign at Card Road & Vesper Drive

- Replaced mechanical yard gate

- Replaced front office and multi-purpose room carpet

- Added coat hooks in science, gym and multi-purpose room

- Upgraded fire alarm system

Little Turtle:

- Created additional storage room within building

- Replaced playground gates

Administration Building:

- Replaced front lobby reception desk and flooring

- Replaced select office flooring and wall covering

- Replaced board room cabinets

- Replaced toilet room counters

- Replaced 2 rooftop heating units

Chippewa Valley High School:

New work at CVHS was recently approved for the second floor work room and adjacent graphics arts room. The work included moving cabinetry, a new washout booth and new openings between the two spaces. This provides a more open concept flow of the rooms and better functionality of the space. The high school also received additional cooling in its computer lab, as well as a new photography development sink in the room.  This work will be completed by the end of summer.

Dakota High School:

The school’s running track, synthetic turf, scoreboard digital message center and other stadium improvements are nearing completion to be ready for the start of the fall athletic season. The new athletic field features vivid colors and a large centerfield Dakota Cougars logo. The newly resurfaced running track and wind screens lining the surrounding fencing complete the look for the refurbished athletic complex.

New mechanical and electrical improvements for Dakota High School were recently approved. The work included adding two new air compressors for the building, as well as adding air drops and exhausts in the school’s Fabrication Lab.  This work will be completed by the end of summer.